Git Repository and Development Record

Guidance: Maintain this as one cumulative document throughout Project. Update it every two weeks and do not remove earlier records. Use it to summarise sustained implementation and development work evidenced through your Git repository or equivalent version-controlled development record. Each entry should summarise the development work completed, the principal files or components affected, and the key evidence of progress. Where applicable, relevant screenshots of the Git commit history should also be provided.

Development Record:

| Weeks 1-2 |  |
| --- | --- |
| Main implementation / development work completed | During the initial phase of the project, the development environment was configured and the repository structure was established. The focus was on understanding SUMO simulation workflows, project architecture, and preparing the repository for future implementation. The SUMO simulation framework was explored, including road networks, intersections, traffic signals, vehicle routes, and simulation configuration files. Documentation was created to record architecture decisions and implementation plans. |
| Key files, folders, or components added / updated | sumo/ ├── network/ │ ├── nodes.nod.xml │ ├── edges.edg.xml │ ├── network.net.xml │ ├── routes.rou.xml │ └── simulation.sumocfg sumo/scenarios/ ├── normal.xml ├── congestion.xml ├── emergency.xml ├── bus_priority.xml └── mixed.xml |
| Evidence of versioning / commits / iterations | git commit -m "Initial project setup" git commit -m "Added SUMO network configuration" git commit -m "Added traffic simulation scenarios" git commit -m "Configured routing and signal definitions" |
| Testing, debugging, or validation carried out | Verified SUMO installation. Successfully executed sample traffic simulations. Validated network topology and route generation. Executed sample SUMO simulations. Verify network connectivity |
| Problems encountered and how they were addressed | Initial effort was required to understand SUMO network configuration files and simulation setup procedures. |
| Next development steps | Integrate SUMO with Python using TraCI and begin traffic data collection. |

| Weeks 3-4 |  |
| --- | --- |
| Main implementation / development work completed |  |
| Key files, folders, or components added / updated |  |
| Evidence of versioning / commits / iterations | Enter a short summary of commit activity here. Add commit-history screenshots if applicable. |
| Testing, debugging, or validation carried out |  |
| Problems encountered and how they were addressed |  |
| Next development steps | Outline the planned development tasks for the next two-week period. |

| Weeks 5-6 |  |
| --- | --- |
| Main implementation / development work completed |  |
| Key files, folders, or components added / updated |  |
| Evidence of versioning / commits / iterations | Enter a short summary of commit activity here. Add commit-history screenshots if applicable. |
| Testing, debugging, or validation carried out |  |
| Problems encountered and how they were addressed |  |
| Next development steps | Outline the planned development tasks for the next two-week period. |
| Weeks 7-8 |  |
| Main implementation / development work completed |  |
| Key files, folders, or components added / updated |  |
| Evidence of versioning / commits / iterations | Enter a short summary of commit activity here. Add commit-history screenshots if applicable. |
| Testing, debugging, or validation carried out |  |
| Problems encountered and how they were addressed |  |
| Next development steps | Outline the planned development tasks for the next two-week period. |

| Weeks 9-10 |  |
| --- | --- |
| Main implementation / development work completed |  |
| Key files, folders, or components added / updated |  |
| Evidence of versioning / commits / iterations | Enter a short summary of commit activity here. Add commit-history screenshots if applicable. |
| Testing, debugging, or validation carried out |  |
| Problems encountered and how they were addressed |  |
| Next development steps | Outline the planned development tasks for the next two-week period. |