Project Progress and Change Log

Guidance: Maintain this as one cumulative document throughout project. Add a new entry every two weeks and do not remove earlier records. Progress should be recorded in a timely and concise manner. Where no change has occurred, this should be stated explicitly.

- Project Overview

| Original approved project title | Decentralized and Cooperative Traffic Management using Federated Learning, Rust-based Communication, and SUMO Simulation. |
| --- | --- |
| Original project objectives | Develop a decentralized traffic management system that enables intersections to make local traffic control decisions using Federated Learning and cooperative communication. The system will be evaluated using SUMO traffic simulations. |
| Original proposed methodology | Use SUMO to simulate traffic scenarios, Python and TraCI for data collection and simulation control, Federated Learning for local model training, and Rust for decentralized communication between traffic nodes. |
| Planned outputs / deliverables | 1. SUMO simulation environment. 2. Traffic data collection pipeline. 3. Federated Learning framework. 4. Rust-based decentralized communication layer. 5. Performance evaluation and comparison against baseline traffic control methods. |

- Summary of Key Milestones

The table below is intended as a high-level summary. Use Section 3 for the detailed bi-weekly updates.

| Period | Planned activity | Progress made | Outcome / status |
| --- | --- | --- | --- |
| Weeks 1-2 | Setup development environment and build SUMO traffic simulation framework. Create road network, routes, traffic signals, and traffic scenarios | Installed SUMO, Python, Rust, and required libraries. Designed traffic network topology and configured simulation scenarios including normal, congestion, emergency, bus-priority, and mixed traffic conditions. Successfully executed sample SUMO simulations and verified traffic movement. | Completed |
| Weeks 3-4 | Integrate SUMO with Python using TraCI | Developed Python modules for simulation control | In Progress |
| Weeks 5-6 |  |  | [Completed / In progress / Revised] |
| Weeks 7-8 |  |  | [Completed / In progress / Revised] |
| Weeks 9-10 |  |  | [Completed / In progress / Revised] |

- Detailed Progress Entries

Entry 1: Weeks 1-2

| Main objectives for this period | - Establish the complete development environment required for the project. - Understand the overall system architecture and implementation workflow. - Review relevant literature on Federated Learning, decentralized communication, and intelligent transportation systems. - Explore SUMO simulation capabilities and understand how traffic data can be generated and collected. . |
| --- | --- |
| Work completed | - Successfully installed and configured all required development tools, including Python, SUMO, Rust, Git, and Visual Studio Code. - Reviewed the proposed project architecture and identified the interactions between SUMO, Python-TraCI, Federated Learning, and Rust-based communication components. - Conducted a literature review of key research papers related to Federated Learning and cooperative intelligent transportation systems. - Executed multiple sample SUMO simulations to understand network definitions, routes, traffic signals, and vehicle behavior. - Explored the structure of SUMO configuration files and analyzed how traffic scenarios are modeled. - Completed the building of different traffic scenarios |
| Key outputs produced | - Fully configured development environment. - Initial project architecture diagram. - Literature review notes and reference list. - SUMO simulation exploration report. - Preliminary implementation roadmap. |
| Problems encountered | - Required additional time to understand the interaction between multiple technologies including SUMO, TraCI, Federated Learning, and Rust. - Faced a learning curve while understanding SUMO configuration files and traffic network definitions. |
| Changes made to plan or methodology | No changes to the overall project plan. |
| Reasons for any changes | N/A |
| Next steps | - Establish a working connection between SUMO and Python using TraCI. - Begin traffic metric extraction and dataset generation. |

Entry 2: Weeks 3-4

| Main objectives for this period | - Integrate SUMO with Python through TraCI. - Design and execute traffic simulation scenarios. - Develop a traffic data collection pipeline. |
| --- | --- |
| Work completed | - Successfully established communication between SUMO and Python using TraCI. - Implemented scripts to collect traffic metrics including vehicle count, queue length, waiting time, and average speed. |
| Key outputs produced | Functional SUMO-TraCI integration |
| Problems encountered | - Initial synchronization challenges between SUMO simulation steps and Python-based data collection scripts. |
| Changes made to plan or methodology | NA |
| Reasons for any changes | [Insert concise notes here] |
| Next steps | - Traffic metric collection scripts. - Traffic datasets generated from simulation runs. - Scenario configuration files. |

Entry 3: Weeks 5-6

| Main objectives for this period | [Insert concise notes here] |
| --- | --- |
| Work completed | [Insert concise notes here] |
| Key outputs produced | [Insert concise notes here] |
| Problems encountered | [Insert concise notes here] |
| Changes made to plan or methodology | [Insert concise notes here] |
| Reasons for any changes | [Insert concise notes here] |
| Next steps | [Insert concise notes here] |

Entry 4: Weeks 7-8

| Main objectives for this period | [Insert concise notes here] |
| --- | --- |
| Work completed | [Insert concise notes here] |
| Key outputs produced | [Insert concise notes here] |
| Problems encountered | [Insert concise notes here] |
| Changes made to plan or methodology | [Insert concise notes here] |
| Reasons for any changes | [Insert concise notes here] |
| Next steps | [Insert concise notes here] |

Entry 5: Weeks 9-10

| Main objectives for this period | [Insert concise notes here] |
| --- | --- |
| Work completed | [Insert concise notes here] |
| Key outputs produced | [Insert concise notes here] |
| Problems encountered | [Insert concise notes here] |
| Changes made to plan or methodology | [Insert concise notes here] |
| Reasons for any changes | [Insert concise notes here] |
| Next steps | [Insert concise notes here] |